## Slide 1: BEST PRACTICES IN PROCUREMENT IN MINISTRY OF DEFENCE

## Slide 2: LIMITATIONS
Discussion restricted to Capital Acquisition
Largely relevant to Stores procurement
HOWEVER
We can adopt certain practices that suit :
Both Works and Stores tenders
Processing and decision making on Capital projects
Specifications and standardization of scales

## Slide 3: Basic difference in Project sanction and Procurement Philosophy between MoD and MoR
MoR | MoD
Project sanction and project acquisition are two distinct activities | In MoD both are closely interlinked
Same Rules exist for both Revenue and Capital Acquisition | Different guidelines for Revenue and Capital
Authority for Acquisition – Codes , Rules for entering into Supply contracts, large number of instructions | Single Booklet termed Defense Procurement Manual (DPM) for Revenue Procurement and Defense Procurement Procedure (DPP) for Capital Acquisition.
Same wings entrusted with both Capital and Revenue procurement | Separate wings for Revenue and Capital procurement

## Slide 4: Project Sanction cycle
In MoR Capital Projects are sanctioned annually , as part of annual budgetary exercise.
MoD – Capital Acquisition projects sanctioned in the Ministry , on a monthly basis :
No sanction power is delegated.
SCAPCHC- Projects upto Rs. 150 Crores
DPB- Projects between Rs 150-300 Crores
DAC - All proposals over Rs 300 crores.

## Slide 5: BENEFITS
Capital Acquisition planning is a regular activity unlike Railways where it is reduced to an annual activity and a budgetary exercise.
There is possibility for review, discussion and remedy before final acceptance.
All stakeholders get adequate time to respond and if need be, seek amendments.
SUGGESTIONS
A system of monthly examination of projects , to be consolidated in Pink Book for the Annual Budget. Will permit detailed examination and remediation before approval. Current practice of “CONVINCE OR PERISH “ disappears.

## Slide 6: Prerequisites for Processing Capital Acquisition Cases
PLANNING
SCALING
SPECIFICATIONS
MODE OF PROCUREMENT

## Slide 7
Planning
MoR | MoD
Proposals based on Executive requirement Where VISION document exists, not backed by actionable plan. | An Acquisition proposal, to be considered for approval, must form part of a hierarchy of Plan:- 15 Year LTIPP- HQIDS prepares a long term 15 year Plan (Currently 2012-27) termed Long Term Integrated Perspective Plan. 5 Year SCAP – Within this prepared Five Year Service Capital Acquisition Plan – lists equipments to be acquired, based on operational requirements and funds availability. AAP- under this is the Annual Acquisition Plan of procurement over a two year period: AAP Part A- Lists all cases where procurement process initiated or work sanctioned. AAB Part B- List of works proposed for sanction in the current year.

## Slide 8: Contrasting examples of Planning
Electric Locomotives-
Diverse holdings with major implications of inventory carrying costs
CLW:
Tap changer technology based Freight and passenger Locomotives- obsolete
Thyristor based 3 Phase 6000 HP Freight and Passenger locomotives- obsolete
IGBT based 3 Phase 6000 HP Freight and Passenger locomotives
Madhepura Electric Locomotive Factory – IGBT based 12000 HP Locomotives
Dankuni – 9000 HP JICA locomotives
Potential problems-
Interchange of spares not possible
Specialised manpower for different Locos
Different maintenance practices, M&P and tools

## Slide 9: Contrasting examples of planning- Contd.
Artillery modernization plan-
No new inductions after BOFORS
15 Year Modernization plan upto 2027 prepared
Weapon systems identified for up-gradation:
Up gradation of 130/39 mm calibre BOFORS to 155/45 mm in-house by OFB
Up gradation of 130 mm/39 calibre M46 Russian guns to 155mm/45 calibre by Israel
Upgrading exiting “CATAPULT” guns – mounting of 130 mm M-46 gun barrel, presently on Vijayant chassis to Arjun Mk-1 chassis and subsequently upgrading the mated SP gun to 155mm/45 calibre – Agency: DRDO
Indigenous Self propelled gun, for desert region. Will serve as indigenous Self propelled Artillery system.

## Slide 10
2.
Scaling
MoR | MoD
Consolidated Guidelines missing. Stray initiatives restricted to Rolling Stock spares. | Mandatory Scaling of all Capital equipment – On induction of any new equipment, Unit entitlement worked out. Approval process is detailed and well laid out- Scales validated by DGMO Approved by Scaling Committee Sanctioned -Powers same as for Tenders. All proposals in excess of Rs. 150 Crores- By MoD including MoD (Finance). Sanction authority- RM/FM/CCS If equipment not scaled but urgent, only 50% of quantities proposed can be sanctioned.

## Slide 11: Key Issues checked in Mod(Finance)
In case being scaled for the first time , basis of required quantities : Study Report, Authority who approved the Report
In case of Scaling on replacement account : If the new equipment is technologically more advanced, whether one is to ne replacement is essential or lesser numbers meet the requirement.
In case of replacements, present holding of current equipment and its de-induction schedule.
Additional Requirement – Cross checked with sanction for new raisings
Whether there are additional requirements of manpower, other equipment etc.
In case of accessories , cross link with actual scaling and holding of main equipment

## Slide 12
MoR | MoD
Framed at time of Tendering Emphasis is on Product specifications- Focus on inputs measures – material specifications, IEEE standards, designs and drawings. Decided by Executive and RDSO. | No proposal can be processed before specifications prepared and approved. Performance Specification- Termed SQRs (Service Quality Requirements) Focus on output measures such as range, accuracy of fire A detailed Consultative process- RFI, market interaction, data from Defense Attaches abroad, Internet, Defense journals. Draft SQRs circulated to stakeholders for comments Approved by Committee headed by Dy. Chief. – GSEPC in case of Army.
Specifications

## Slide 13
Negatives and Positives of Product vs. Performance Specifications
MoR- Product Specifications | MoD- Performance Specifications
Benefits: Match offer against requirement. Quick Tender Finalization Drawbacks- Subjectivity where most not all specs met. My experience with RDSO TRs and Kolkata Metro Specification finalization purely domain of Executive + RDSO/PUs. Wider consultation absent, even for new products. CVC guidelines for new complex products being violated. | Benefits: Stringent trials No failure in performance Drawbacks- Tender finalization delayed NCNC trials reduce Vendor participation. TC has little leeway to discharge a tender.

## Slide 14: CVC CIRCULAR NO 01/02/11 ON TRASNPARENCY IN TENDERING SYSTEM
Where plant/equipment to be procured is of complex nature and procuring organization does not possess full knowledge:
Float expression of interest
Finalise specifications after technical discussions with reputed manufacturers/ suppliers and other stakeholders.
Then invite techno-commercial offer.
DPP provisions relating to finalization of GSQRs are in line with this.
In MoR, such concept missing. Technical discussions held at pre-bid stage.
Pre-bid is not meant to revisit tender criteria but we often treat it as such.
Case of Coaches for Kolkata Metro- changes in eligibility requirement after pre-bid.

## Slide 15: Mode of Procurement
DPP recognises different modes of procurement and lays down the preferred hierarchy.
Proposal must justify a given choice
First necessity : Single versus multi-vendor bid
Justify Single Vendor bid
In case of multi vendor proposal, include results of RFI showing Vendors who responded and their suitability in the technical compliance matrix.
Second necessity : Source of Procurement in declining preference
Buy Indian - at least 30% indigenous content on total cost basis
Buy Global with ToT
Buy Global

## Slide 16
Additional Facts on Modes of Procurement
Inter-Governmental Agreements- Normal rules of tender discarded and Agreement between the Indian and the selling Government .
We have a large order value of procurement with US Government under their foreign Management Sales (FMS).
Currently 32 cases for USD 7.2 Billion
All negotiations and Agreements between US Government (USG) and MoD.
USG does procurement from their sources (Private suppliers) on behalf of GoI.
All normal rules of Government procurement , applicable to US procurements, also followed for FMS cases.
Benefits- Transparency, ease of mind being Govt. to Govt. procurement, no need for export licenses.

## Slide 17: Suggestions
Scaling :
There is need to identify units/ structures where uniform yardsticks in terms of manpower, hierarchy, vehicles, tools, M&P, spares etc can be uniformly laid down Eg- Loco Sheds, Track Machine Depots, Coaching depots etc.
Uniformity of resources will lead to common practices across units, proliferation of best practices, efficiencies.
Specifications-We should shift to a mix of both Product and Performance specifications
Product specifications ideal for equipment already inducted
Performance specifications suited for new products/technologies and EPC Contracts
Story of first 132 Traction Motors of 22 ABB Locomotives.

## Slide 18: Procurement Strategy
MoD differentiates between “COTS – Commercially off the shelf item” and specialised item where SQRs framed
For COTS item – DGS&D or Open Tender
For specialised items, the normal mode of procurement is based on “Special Limited Tender” Mode-
Vendor identification through the net and existing list available, before any proposal.
RFP issued to Vendors who respond to RFI, substantially meet the commercial compliance matrix i.e QR parameters specified in the RFI
Preference is to minimise variety, to keep inventory costs low, ensure ease of use and training. Example- Heavy mobility vehicles (HMV)– Earlier BEML’s TATRA
Now all HMV 6x6 will be Tata Motors and 8x8 will be Ashok Leyland

## Slide 19
Sanction process in MoD
MoD- Proposal termed SoC (Statement of Case) has specified FORMAT. Some of the questions to be answered are-
Proposed Categorization/ mode of procurement
Quantities, costs and basis of cost
Scaling and GSQR
Details of Deficiency in Capability
If it can be addressed by change in Doctrine/ tactic .
Most significant: Examined on file by concerned Departments.
However, final decision in collective manner by SCAPCHC/DPB/DAC.
Representatives of all Departments present at these meetings held monthly.
Project sponsoring department presents its case , highlights comments of other departments and its remarks.
Members discuss, debate, seek clarification and finally decide.

## Slide 20
Tendering Process in MoD
RFP forms part of the DPP. Only changes permitted are-
Delivery Schedule
QRs to be specified and Trail methodology.
Following are pre-specified and no change permitted-
Payment terms
Bid Evaluation
Liquidated Damages
Vetting of Tender Documents- Two stage-
Stage 1 – Normally Director /Undersecretary level Committee
Stage 2- Second stage vetting – JS level Committee
Approval by Vice Chief/ DG (Acquisition)
Committee involves all stakeholders- Ministry, Finance, Services, EME, DGQA and if required, DRDO and DDP.

## Slide 21: Tendering process contd.
All Capital procurements are done through “Single Stage two packet system of tendering”- Separate technical and commercial bids.
Bid Evaluation provides for adoption of DCF Technique and L1 based on NPV in all cases where there is AMC or offers result in differing cash flow over the years.
Effort to nullify distorting effect of taxes -
In Global tenders – Foreign offers are calculated based on CIP and Indian bidders by elimination of Excise, VAT/Sales Tax and other local levies.
In indigenous procurement- Bids considered by disregarding Excise duty. Efforts on to ensure bid evaluation done by ignoring all taxes.
Currency of Sanction- Sanction to the project lapses if RFP is not issued within one year from date of sanction.

## Slide 22: Tendering process contd.
Pre Bid conference is mandatory
Single Bid situation- If in case of multi-vendor bid :
Where only one bid found complaint at TEC stage , bid process cancelled.
Where in course of trials, only one bidder found successful, bid process continues- Assumption- Bids were received in a competitive situation.
Extension of time for extension of offers- Maximum 4 weeks, beyond that approval of RM required on file.
Extension of time for fielding equipment for trials- Maximum 45 days. Beyond that approval of DAC is required.

## Slide 23: Tender Finalization
Technical Evaluation:
Done exclusively by Services without any role of MoD or MoD(Finance).
Is restricted to review of technical offer only.
Technical evaluation consists of
TEC- Paper evaluation of offers received –checked via a vie RFP specified technical parameters.
Field Trials-
User Trials – Actual exploitation of equipment. One winter and one summer trial.
Maintenance Evaluation and Quality Assurance Trails by EME and DGQA.
General Staff Evaluation
Technical Oversight Committee (TOC)

## Slide 24
Commercial Evaluation:
Convening of CNC- Multi disciplinary body of minimum 11 members.
Functions of CNC- Strictly related to Commercial issues except where GS Evaluation has certain conditional ties.
Benchmarking before opening of offers – A unique feature of MoD.
Note- No negotiations should be resorted to unless quoted rates are higher than the benchmarked rates.
Offers opened only after benchmarking
Compliance Statement
Comparative statement of Tenders
Declaration of L1.
Deviations sanctioned only by DAC.
CNC to address all complaints received .

## Slide 25
Contracts
Contract template provided in DPP
Vetting of Contract Agreement- Jointly by AM and FM at JS level.
Post Contract Modifications
Changes having nil financial implications– AM and FM
Changes having Financial implications- Only by RM
Payments- For International suppliers: LC payment
Indigenous Suppliers- Direct Bank Transfer
Indigenous suppliers in Global tenders- proposed LC payment.

## Slide 26: Suggestions
Evolve a new procurement philosophy-
Open Tender is a mantra in MoR.
Fail to recognise- highly technical department ; optimal solution- multi vendor bid for Quality product
Multiple platforms have cost implications
Focus should be - Technically complex items ; 3-4 sources adequate ; else kill innovation; overt cost minimization also leads to quality issues.
Must adopt Single stage two bid package especially for Capital Acquisition
The technical bid should focus not merely on Technical eligibility criteria but a serious examination of Technical specifications.
My experience with RFQ of Madhepura, Dankuni and Kanchrapara; Technical bid merely examination of eligibility, RFP issued after 60 months

## Slide 27: Suggestions contd
Ideally, fashion the bids in such a manner that Finance member’s role restricted only to Commercial issues and Financial eligibility criteria.
Time for submission of bids- Define minimum threshold as existing 30 days + maximum celling on extension.
Further, time for bid submission should be fixed realistically – 30 days not suited for EPC/PPP/ Design and build contracts
Recent case of Development tender in MoD- inadequate time leading to Single bid situation.
Bid Evaluation- Adoption of DCF technique wherever different offers lead to differing cash flows.
Benchmarking before opening of commercial bid
There should be restricted delegation of powers where there are deviations from the Tender document.

## Slide 28
Fast Track Procurement
Procedure designed for meeting urgent operational requirements.
It refers to procurements under “Buy Category” and includes both equipment already inducted in to service and new equipment.
Requirements of SQRs, Scaling dispensed with. IF SQRs not formulated, Services can formulate broad operational requirements for procurement.
There is no field trial or GS Evaluation.
Only Technical examination , based on data submitted , is to be done.
For already inducted equipment, Single Vendor procurement and for new equipment multi-vendor/Inter Government procurement.

## Slide 29
Strict Time-lines prescribed for FTP:
DAC approval to the proposal – 7 days
Preparation, vetting and issue of RFP – 10 days
Receipt of offers- 30-45 days
Technical Evaluation – 10 days
CNC proceedings- 15-30 days
Contract to be signed after approval- 112-169 days
Supply Period- 3-12 months
Monitoring Mechanism- DPB
A healthy practice over MoR where often our only response to urgency is to float single Tender.

## Slide 30: Make Projects
A transparent mechanism for induction of new systems.
Story of Track fittings- 2012.
Modernisation often Vendor driven.
Recourse to Open tender, finalise on single bids.
MoD has structured provision for induction of new systems via indigenous manufacture , under “Make project”
Strategic , Complex and Security sensitive systems to be developed by DRDO.
However, high technology complex systems to be developed under “Make” by Private sector/OFB/DPSUs
Must form part of LTIPP and AAP.
Sanctioned as “Make” project by DAC.
Preliminary SQRs to be framed

## Slide 31: Make Project contd
PSQRs to differentiate between essential and desirable parameters.
Essential parameters to be based on proven state of the art technology available in India/abroad and desirable on futuristic/emerging technologies.
PSQRs can be revised during prototype development
Select list of Vendors through EoI
Shortlist two Vendors based on capability- Quality based scoring selection- mix of performance, level of technology and R&D, access to ToT and levels of Technology transfer (mere license to IPR) and financials. Level of technology offered primary criteria.
Shortlisted Vendors to submit DPR –
Broad technical details
Detailed Bill of Material with cost
Financials
Exit criteria, Risk Register and risk mitigation plan

## Slide 32: Make Project contd
If DPR accepted, execute development contract for design and manufacture of Prototype
MoD funds 80% of the cost, DA funds 20%
Stage payments on achievement of pre-specified milestones.
All IPRs produced by MoD funds finally vest with MoD.
A project Management team including reps from services, DRDO, DGQA, EME, User , Finance and DDP constituted for Vendor selection , DPR finalization and project monitoring.
Prototype to undergo field trials and GS Evaluation.
If approved GSQRs formulated.
Regular tendering process with successful DAs for bulk quantity initiated.
Prototype must have minimum 30% indigenous content on total cost basis.

## Slide 33
THANK YOU